SECOND LEVEL THINK

Unified Task Management Platform

Phase 2 — Context Handoff Document    |    April 2026

| Item | Detail |
| --- | --- |
| Project | Second Level Think — Unified Task Management Platform |
| Document Purpose | Context handoff capturing Phase 1 completion + all Phase 2 design decisions |
| Current Phase | Phase 1 Complete — Phase 2 Implementation Ready |
| Project Path | D:\MyApps\slt-task-manager\ |
| Backend URL | http://localhost:5000 |
| Frontend URL | http://localhost:3000/slt-dashboard-v3.html |
| Database | PostgreSQL — slt_taskmanager |
| Last Migration | slt_phase2_migration.sql — executed and verified successfully |

# 1. Phase 1 Build Status — Locked

All items below are complete, tested, and stable. Do not modify these in Phase 2 unless a bug is found.

| Module | Status | Notes |
| --- | --- | --- |
| Database Schema (PostgreSQL) | ✅ Complete | 14 tables, 4 views, 2 functions, 1 trigger, full seed data |
| Backend API (Node.js + Express) | ✅ Complete | 6 route files, port 5000, all endpoints implemented |
| Frontend Dashboard (HTML/JS) | ✅ Complete | Single file slt-dashboard-v3.html, port 3000 |
| Login — Pilot Mode | ✅ Complete | JWT token-based, PILOT_MODE=true in .env |
| Task Creation — 6-step waterfall | ✅ Complete | Connected to API, all validations working |
| Dashboard — live DB counts | ✅ Complete | All 4 status cards pulling from real DB |
| Task lifecycle transitions | ✅ Complete | confirm / sendback / verify / reopen / start |
| RBAC action buttons | ✅ Complete | Managers vs Staff view controlled |
| Post-Sales F/U trigger | ✅ Complete | txtype field fix applied |
| MIS drill-down reports | ✅ Complete | 4 levels: Vertical > Product > FT/NFT > Tasks |
| User Management | ✅ Complete | Create users, team grid |
| Renewal Tracker | ✅ Complete | Auto-populated via DB trigger |
| Phase 2 DB Migration | ✅ Complete | slt_phase2_migration.sql executed and verified |

# 2. Phase 2 Pending Features

| Feature | Status | Notes |
| --- | --- | --- |
| System Admin login + panel | ❌ Pending | New role. DB migrated. Backend + frontend needed. |
| Job Profiles management | ❌ Pending | job_profiles table created. CRUD UI + API needed. |
| Vertical/Product/Nature admin | ❌ Pending | is_system flag in place. Admin CRUD UI + API needed. |
| FT/NFT flags per transaction nature | ❌ Pending | ft_allowed/nft_allowed columns added. UI toggle needed. |
| User-Manager hierarchy mapping | ❌ Pending | user_reporting_map table created. Assignment UI needed. |
| Password authentication | ❌ Pending | bcryptjs ready. Switch PILOT_MODE=false + set hashes. |
| File upload storage (Multer) | ❌ Pending | Multer configured. Disk persistence + serve-back needed. |
| Client Master Table | ❌ Pending | Currently inline. Clients table + search in wizard needed. |
| MIS Export (PDF/Excel) | ❌ Pending | exceljs + pdfkit. Export button on MIS task table. |
| Performance Analytics | ❌ Pending | v_staff_performance view exists. Charts UI needed. |
| Settings Page | ❌ Pending | system_config table exists. Frontend UI not built. |
| Full RBAC UI gating | ⚠️ Partial | Action buttons done. Page-level gating pending. |

# 3. New Design Decisions — Phase 2

## 3.1 System Admin Role

| Decision | Detail |
| --- | --- |
| Account type | Single System Admin account — username: sysadmin |
| Default password | admin123 — must be changed immediately after first login |
| Task access | NONE — cannot create, view, or interact with any tasks |
| Capabilities | Create/edit/deactivate users ¦ Reset passwords ¦ Define job profiles ¦ Manage verticals/products/natures ¦ Assign reporting hierarchy |
| Navigation | Separate admin panel — completely different UI from main dashboard |

## 3.2 Master Data Hierarchy (Admin-Controlled)

The full transaction selection tree is:

- Vertical  →  Product (Category)  →  Transaction Nature  →  [Financial / Non-Financial]  →  Task natures defined after FT/NFT selection

Rules:

- Existing hardcoded entries: is_system = TRUE — cannot be deleted or renamed

- Admin-added entries: soft-delete only via is_active = FALSE

- Per transaction nature: ft_allowed and nft_allowed boolean flags control what task types are available in the 6-step wizard

- Task creation wizard dynamically pulls from DB — hardcoded list used as fallback only

## 3.3 Employee Reporting Hierarchy

| Concept | Detail |
| --- | --- |
| Reporting structure | Partner/Director → Relationship Manager → Back Office Operator |
| Storage | user_reporting_map table (id, user_id, manager_id, priority, assigned_by, assigned_at, is_active) |
| Single reporting | Default — one primary manager only. allow_dual_reporting = FALSE |
| Dual reporting | Enabled per employee via allow_dual_reporting = TRUE flag set during user creation |
| Primary manager | MIS roll-up owner. Performance reporting owner. Tasks ranked higher in employee view. |
| Secondary manager | View-only on assigned tasks (assess availability). Can assign tasks directly. |
| Task precedence rule | Primary manager tasks always rank above secondary manager tasks. Displayed with Primary / Secondary badge on employee task list. |
| MIS impact | Employee numbers roll up to primary manager only. No double-counting in reports. |
| View | v_user_reporting — shows full reporting tree for all non-admin users |

# 4. Database Changes — Phase 2 Migration

Migration file: slt_phase2_migration.sql — Executed and verified on: April 2026

| Change | Type | Detail |
| --- | --- | --- |
| user_role enum | ALTER | Added: System Admin value |
| users table | ALTER | Added: secondary_reports_to (FK), allow_dual_reporting (bool), job_profile_id (FK) |
| verticals table | ALTER | Added: is_system (bool). All existing rows set to TRUE. |
| categories table | ALTER | Added: is_system (bool). All existing rows set to TRUE. |
| transaction_natures table | ALTER | Added: ft_allowed (bool), nft_allowed (bool), is_system (bool). All existing rows set to TRUE. |
| job_profiles table | CREATE | New table. 5 default profiles seeded matching existing roles. |
| user_reporting_map table | CREATE | New table. Existing reports_to data migrated as primary entries. |
| v_user_reporting view | CREATE | New view. Shows full primary + secondary reporting tree per user. |
| sysadmin user | INSERT | Username: sysadmin ¦ Role: System Admin ¦ Password: admin123 (change immediately) |

# 5. Phase 2 Implementation Plan

## Recommended Build Order

| Week | Focus | Deliverable | Priority |
| --- | --- | --- | --- |
| 1 | System Admin backend + UI | admin.js routes, sysadmin login panel, user CRUD, job profiles CRUD | 🔴 Critical |
| 2 | Vertical/Product/Nature admin | Admin panel: manage hierarchy, FT/NFT flags, is_system protection | 🔴 Critical |
| 3 | Hierarchy mapping + Password auth | Assign employees to managers, primary/secondary, PILOT_MODE=false | 🟠 High |
| 4 | File uploads + Client master | Multer disk persistence, client table, wizard search | 🟠 High |
| 5 | MIS Export + Performance analytics | exceljs export, Chart.js performance page | 🟡 Medium |

# 6. Tech Stack Reference

| Layer | Technology |
| --- | --- |
| Frontend | HTML5 + CSS3 + Vanilla JavaScript (ES6+) — single HTML file |
| HTTP Calls | Fetch API — all API calls use Bearer token in Authorization header |
| Backend | Node.js v18+ with Express.js v4.18 |
| Authentication | JWT (jsonwebtoken) — 24h token expiry |
| Database | PostgreSQL — database name: slt_taskmanager |
| DB Client | pg (node-postgres) v8.11 |
| File Uploads | Multer v1.4 |
| Security | Helmet.js + CORS + bcryptjs |
| Dev Servers | Nodemon (backend) + npx serve (frontend) |
| OS | Windows — project path: D:\MyApps\slt-task-manager\ |

# 7. How to Start the System

CMD Window 1 — Backend

cd D:\MyApps\slt-task-manager\backend

npm run dev

Wait for: ✅ Database connected — slt_taskmanager and Server running on http://localhost:5000

CMD Window 2 — Frontend

cd D:\MyApps\slt-task-manager\frontend

npx serve .

Wait for: Serving on http://localhost:3000

Open in Browser

http://localhost:3000/slt-dashboard-v3.html

Keep both CMD windows open and minimised at all times. Closing either window stops that server.

# 8. Immediate Next Steps

The following should be done at the start of the next development session:

- Build admin.js — System Admin backend routes (user CRUD, job profiles, password reset)

- Build the System Admin login panel (separate from main dashboard)

- Change sysadmin default password (admin123) immediately after first login

- Build vertical/product/nature admin CRUD with is_system protection

- Build hierarchy assignment UI (employee → primary/secondary manager mapping)