SECOND LEVEL THINK

Unified Task Management Platform

Phase 2 — Final Session Handoff    |    April 2026

| Item | Detail |
| --- | --- |
| Project | Second Level Think — Unified Task Management Platform |
| Session | April 14-15, 2026 — Phase 2 complete |
| Project Path | D:\MyApps\slt-task-manager\ |
| GitHub | https://github.com/aishanil1908/slt-task-manager |
| Backend URL | http://localhost:5000 — cd backend && npm run dev |
| Frontend URL | http://localhost:3000/slt-dashboard-v3.html — cd frontend && npx serve . |
| Admin Panel | http://localhost:3000/slt-admin-panel.html — sysadmin / admin123 (change password) |
| Database | PostgreSQL 18 — database: slt_taskmanager |
| Auth Mode | PILOT_MODE=true — main dashboard uses username only. Admin panel always requires password. |
| Test Status | Jest: 86/86 passing ¦ Playwright: 32/37 passing (5 skipped — known, acceptable) |

# 1. What Was Built This Session — Complete List

| Feature | Status | Notes |
| --- | --- | --- |
| Phase 2 DB Migration | ✅ Complete | slt_phase2_migration.sql + slt_phase2_file_storage_migration.sql both executed and verified. |
| File Upload Middleware | ✅ Complete | backend/middleware/fileUpload.js — multi-storage (local/network/NAS/cloud-reserved). UUID folder naming. |
| File Upload UI | ✅ Complete | handleProofUpload() in dashboard calls real POST /api/tasks/:id/proof. Files saved to D:\SLT-Files\uploads\ |
| Dynamic API URL | ✅ Complete | const API uses window.location.hostname:5000/api — works on any network without code change. |
| Admin Login Link | ✅ Complete | Small 'Admin Login →' link on main dashboard login page links to slt-admin-panel.html |
| System Admin Backend | ✅ Complete | backend/routes/admin.js registered in server.js. 20 endpoints fully working. |
| System Admin Frontend | ✅ Complete | frontend/slt-admin-panel.html — dark theme console. All 6 sections working. |
| User Creation — Role Dependencies | ✅ Complete | Role dropdown filters: job profiles (suggested), managers (higher role only), dual reporting visibility. |
| User Edit — Manager Update | ✅ Complete | PUT /users/:id now updates reports_to, user_reporting_map for both primary and secondary managers. |
| Dynamic Vertical Checkboxes | ✅ Complete | renderVerticalCheckboxes() loads all active verticals dynamically — custom verticals appear too. |
| Master Data Wizard | ✅ Complete | 3-step wizard: Vertical → Product → Nature. Existing or new at each step. Add-another on Step 3. |
| Products SQL Fix | ✅ Complete | GET /admin/categories GROUP BY fixed to include v.display_order, c.display_order. |
| Reporting Map on Edit | ✅ Complete | Secondary manager also updated via user_reporting_map on user edit. |

# 2. Known Issues & Bugs

All bugs from previous handoff are now resolved. No open bugs at end of this session.

| Issue | Status | Resolution |
| --- | --- | --- |
| New User button not working | ✅ FIXED | renderVerticalCheckboxes() function added to admin panel. Was missing from file user had. |
| Edit User button not working | ✅ FIXED | Same fix — function now defined. Edit modal opens and populates correctly. |
| Manager not updating on Edit | ✅ FIXED | PUT /users/:id now handles primaryManagerId and secondaryManagerId. Updates both reports_to and user_reporting_map. |
| Products table empty | ✅ FIXED | SQL GROUP BY in admin.js GET /categories fixed to include display_order columns. |
| Custom verticals not in user form | ✅ FIXED | Vertical checkboxes now dynamic via renderVerticalCheckboxes() — loads from VERTICALS array. |
| API URL hardcoded IP | ✅ FIXED | window.location.hostname used — works on any machine/network. |
| handleProofUpload was placeholder | ✅ FIXED | Now calls real POST /api/tasks/:id/proof API. Files physically saved to disk. |

# 3. admin.js — Complete Endpoint Reference

File location: backend/routes/admin.js — All routes protected by auth + isSysAdmin middleware.

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /api/admin/users | List all users with job profile, primary/secondary manager, vertical access |
| POST | /api/admin/users | Create user. Handles vertical access, primary/secondary manager, job profile. |
| PUT | /api/admin/users/:id | Edit user. Updates: basic fields, vertical access, primary manager (reports_to + map), secondary manager (map). |
| PUT | /api/admin/users/:id/deactivate | Set is_active=FALSE. User stays in DB. Past tasks unaffected. |
| PUT | /api/admin/users/:id/activate | Set is_active=TRUE. Reactivate deactivated user. |
| PUT | /api/admin/users/:id/password | Reset password. bcrypt hash. Min 6 characters enforced. |
| GET | /api/admin/job-profiles | List all job profiles with user count. |
| POST | /api/admin/job-profiles | Create job profile. Title unique enforced. |
| PUT | /api/admin/job-profiles/:id | Edit job profile title, description, is_active. |
| GET | /api/admin/hierarchy | Full reporting tree via v_user_reporting view. |
| POST | /api/admin/hierarchy | Assign manager. Checks allow_dual_reporting for secondary. |
| DELETE | /api/admin/hierarchy/:id | Remove reporting line (soft delete — is_active=FALSE). |
| GET | /api/admin/verticals | All verticals with product count. |
| POST | /api/admin/verticals | Create vertical. is_system=FALSE. Code unique enforced. |
| PUT | /api/admin/verticals/:id | Edit. System entries: cannot rename, only icon/order. Custom: full edit. |
| PUT | /api/admin/verticals/:id/toggle | Toggle is_active. System entries: blocked. |
| GET | /api/admin/categories | All products with vertical name and nature count. |
| POST | /api/admin/categories | Create product. is_system=FALSE. |
| PUT | /api/admin/categories/:id/toggle | Toggle is_active. System entries: blocked. |
| GET | /api/admin/natures | All transaction natures with product and vertical name. |
| POST | /api/admin/natures | Create nature with ft_allowed, nft_allowed flags. Both cannot be false. |
| PUT | /api/admin/natures/:id | Edit. System entries: only ft_allowed, nft_allowed, display_order. Custom: full edit. |
| PUT | /api/admin/natures/:id/toggle | Toggle is_active. System entries: blocked. |

# 4. All Database Changes Applied

| Object | Type | Change |
| --- | --- | --- |
| user_role enum | ALTER | Added: System Admin value |
| users | ALTER | Added: secondary_reports_to (FK), allow_dual_reporting (bool), job_profile_id (FK) |
| verticals | ALTER | Added: is_system. All existing rows = TRUE. |
| categories | ALTER | Added: is_system. All existing rows = TRUE. |
| transaction_natures | ALTER | Added: ft_allowed, nft_allowed, is_system. All existing rows = TRUE. |
| task_proofs | ALTER | Added: original_file_name, storage_root, uuid_prefix |
| job_profiles | CREATE | New table. 5 default profiles seeded. |
| user_reporting_map | CREATE | New table. Existing reports_to migrated as primary. Columns: user_id, manager_id, priority, assigned_by, is_active. |
| v_user_reporting | VIEW | Shows full primary + secondary reporting tree per user. |
| system_config | INSERT | FILE_STORAGE_TYPE=local, FILE_STORAGE_LOCAL, FILE_STORAGE_NETWORK, FILE_STORAGE_NAS, FILE_STORAGE_CLOUD(reserved) |
| sysadmin user | INSERT | Username: sysadmin ¦ Role: System Admin ¦ Default password: admin123 — CHANGE IMMEDIATELY |

# 5. All Files Changed — What Was Modified

| File | Action | Summary of Changes |
| --- | --- | --- |
| backend/middleware/fileUpload.js | NEW | Multi-storage upload middleware. getStorageRoot() reads from system_config. saveFileToDisk() writes to disk. serveFile() streams authenticated downloads. |
| backend/routes/admin.js | NEW | 20 System Admin API endpoints. isSysAdmin guard on all routes. Full CRUD for users, job profiles, hierarchy, verticals, categories, natures. |
| backend/routes/tasks.js | MODIFIED | Removed old multer diskStorage setup. Replaced with import from fileUpload middleware. Updated proof upload route to use saveFileToDisk(). |
| backend/server.js | MODIFIED | Added adminRoutes require and app.use('/api/admin'). Added serveFile route. auth import was already at top — confirmed correct position. |
| frontend/slt-dashboard-v3.html | MODIFIED | API URL changed to window.location.hostname. handleProofUpload() now calls real API. Admin Login link added to login page. |
| frontend/slt-admin-panel.html | NEW | Complete System Admin console. Dark theme. Login with password always required. Users, Job Profiles, Hierarchy, Verticals, Products, Transaction Types. Master data wizard. Role-aware user creation. |

# 6. Design Decisions — Locked

## 6.1 Role Hierarchy & Manager Rules

| Rule | Detail |
| --- | --- |
| ROLE_LEVEL values | Admin/Partner=4, Operations Manager=3, Relationship Manager=2, BO/KYC/CA=1 |
| Manager enforcement | Primary manager MUST have higher ROLE_LEVEL. Enforced in frontend saveUser() AND backend PUT /users. |
| Manager required | All roles except Admin/Partner MUST have primary manager. |
| Dual reporting | Only BO/KYC/CA roles can have dual reporting. allow_dual_reporting flag must be TRUE before secondary manager can be assigned. |
| Primary vs secondary | Primary = MIS roll-up, performance owner. Secondary = view + assign tasks. No double counting in MIS. |
| Task precedence | Primary manager tasks rank above secondary. Badge shown on employee task list. |

## 6.2 Roles — No UI Management (Deliberate)

| Decision | Detail |
| --- | --- |
| Current state | Roles are PostgreSQL enum values. Cannot be added/edited via UI. |
| Why deferred | Converting role to FK referencing roles table is a significant schema change. Deferred to Phase 3. |
| Workaround | ALTER TYPE user_role ADD VALUE 'New Role'; — run in pgAdmin. Requires server restart. |
| Current roles | Admin / Partner ¦ Operations Manager ¦ Relationship Manager ¦ Back Office Operator ¦ KYC Executive ¦ CA / Tax Specialist ¦ System Admin |

## 6.3 Master Data Protection

| Rule | Detail |
| --- | --- |
| is_system=TRUE | Hardcoded entries. Cannot be renamed or deleted. icon and display_order can change. |
| is_system=FALSE | Admin-created entries. Soft delete only via is_active=FALSE. Can be renamed. |
| FT/NFT rule | ft_allowed and nft_allowed cannot both be FALSE on same nature. Enforced in backend. |
| No hard delete | Deleting entries would orphan existing task records. Only deactivation allowed. |

## 6.4 File Storage

| Item | Detail |
| --- | --- |
| Folder structure | {storageRoot}/{username}/{taskId}_{YYYYMMDD}/{uuid}_{originalFilename} |
| Active storage | local — D:\SLT-Files\uploads\ (set in system_config.FILE_STORAGE_LOCAL) |
| Switch storage | Update FILE_STORAGE_TYPE in system_config: local ¦ network ¦ nas ¦ cloud(reserved) |
| Security | Files served via authenticated GET /api/files/:proofId ONLY. file_path NEVER returned in API response. |
| storage_root snapshot | Stored in task_proofs.storage_root at upload time — old files accessible even if admin changes storage path. |

# 7. Phase 2 Remaining — Build Order for Next Session

| # | Feature | What to Build | Priority |
| --- | --- | --- | --- |
| 1 | Password Authentication | Set PILOT_MODE=false. Generate bcrypt hashes for all 9 users via script. Add Change Password UI. Add Forgot Password (admin reset). | 🔴 Critical — security |
| 2 | Client Master Table | New clients table. Migrate inline client data from tasks. Add client search in task wizard Step 3. Link tasks.client_id → clients.id. | 🟠 High — data integrity |
| 3 | MIS Export PDF/Excel | Add export button on MIS drill-down. Backend GET /api/mis/export. Use exceljs for Excel. HTML print for PDF. | 🟠 High — manager need |
| 4 | Performance Analytics | v_staff_performance view exists. Build chart page with Chart.js. Bar chart: tasks per staff per month. Line: completion time trend. Ranking table. | 🟡 Medium |
| 5 | Settings Page | system_config table exists. UI for: storage paths, SLA thresholds, notification preferences. Admin only. | 🟡 Medium |
| 6 | Full RBAC UI Gating | Staff cannot see User Management, MIS, or Settings. Page-level access control based on currentUser.role. | 🟡 Medium |
| 7 | Roles as DB Table | Convert user_role enum to FK referencing roles table. Admin UI to add/edit roles. Significant schema change. | 🔵 Phase 3 |

# 8. Future Reminders — Do Not Forget

Reminder

ONBOARDING WIZARD: When deploying as a fresh app for new organisations, build a separate first-time setup page (not part of admin panel). Flow: org profile → verticals → products → natures → job profiles → first users.

ORGANISATION PROFILE: Defer to after Settings page. Needs logo upload, company name in header, industry type. Belongs with Settings page.

CLOUD STORAGE: FILE_STORAGE_CLOUD key reserved in system_config. Needs AWS S3 SDK or Azure Blob SDK — completely different upload/serve logic from current fs-based code.

TASK WIZARD VERTICALS: Task creation wizard in main dashboard still uses partially hardcoded vertical list. Should pull fully from /api/verticals endpoint so custom verticals appear in task creation too.

PILOT MODE EXCEPTION: sysadmin login ALWAYS requires password regardless of PILOT_MODE setting. PILOT_MODE only affects main dashboard login.

CODE CHANGE DISCIPLINE: Always give complete, final code blocks in one go. Never give incremental additions that require merging — causes syntax errors. Learnt from admin.js destructuring incident.

# 9. System Startup Reference

Start Backend (CMD 1):

cd D:\MyApps\slt-task-manager\backend

npm run dev

Confirm: ✅ Database connected — slt_taskmanager | Server running on http://localhost:5000

Start Frontend (CMD 2):

cd D:\MyApps\slt-task-manager\frontend

npx serve .

Keep both CMD windows open — closing either stops that server.

Access:

Main dashboard:  http://localhost:3000/slt-dashboard-v3.html

Admin panel:     http://localhost:3000/slt-admin-panel.html  (sysadmin / admin123)

Run Tests:

npx jest tests/api.test.js --verbose

npx playwright test tests/frontend.spec.js --reporter=list

Push to GitHub:

git add .

git commit -m "describe what changed"

git push origin main

# 10. Critical Technical Notes

- admin.js: router.use(auth, isSysAdmin) applies to ALL routes — no need to add per individual route

- PUT /users/:id: destructures { fullName, email, mobile, role, jobProfileId, allowDualReporting, verticalAccess, primaryManagerId, secondaryManagerId } from req.body

- PUT /users/:id: updates user_reporting_map for both primary AND secondary. Also keeps reports_to in sync for backward compatibility

- renderVerticalCheckboxes() must be called after VERTICALS array is loaded — safe since loadAll() runs on login before any modal can open

- FILE_STORAGE_LOCAL path uses backslash (Windows) — Node.js path.join handles this correctly on Windows

- task_proofs.storage_root stores path at time of upload — admin can change storage path without breaking old file references

- NEVER return file_path in API responses — always serve via authenticated GET /api/files/:proofId

- sysadmin password hash in DB: $2b$10$92IXUNpkjO0rOQ5byMi.Ye4oKoEa3Ro9llC/.og/at2.uMe5FY3/G = admin123

- user_reporting_map UNIQUE constraint is on (user_id, manager_id) — ON CONFLICT handles re-assignment cleanly

- ROLE_LEVEL constants in slt-admin-panel.html frontend must stay in sync with any future role changes