SECOND LEVEL THINK

Unified Task Management Platform

Context Handoff Document

Complete project state for seamless continuation in a new chat session

| Project | Second Level Think — Unified Task Management Platform |
| --- | --- |
| Document Purpose | Context handoff for new chat sessions or new developers |
| Current Phase | Pilot Build — Frontend connected to live backend |
| Project Path | D:\MyApps\slt-task-manager\ |
| Backend URL | http://localhost:5000 |
| Frontend URL | http://localhost:3000/slt-dashboard-v3.html |

# 1. What This System Is

Second Level Think is a multi-vertical financial services firm. This system is a unified post-sales client service task management platform built to track every client transaction from initiation to verified completion.

The system is not a sales CRM. It is specifically for post-sales back office operations — ensuring that after a client agrees to a purchase, every step (form submission, payment, document upload, folio/policy confirmation) is tracked, assigned, and verified.

## 1.1 Three Business Verticals

| CA Practice | GST Returns, ITR Filing, Tax/Statutory Audit, TDS Filing, Bookkeeping, ROC/MCA Filings |
| --- | --- |
| Financial Distribution | Mutual Funds, PMS, AIF, Health/Life/General Insurance, Corporate FD, Banking Products, Tax & Compliance, eGold/eSilver |
| Broking Services | Demat Account Opening, Trade Support, KYC/Onboarding, DP Services |

## 1.2 Core Design Principle

One unified task engine serves all three verticals. The vertical and product only determine: (a) which fields appear in the 6-step task creation wizard, and (b) which post-sales fulfillment template is shown after Stage 3 confirmation. All assignment, tracking, verification, and reporting logic is shared across verticals.

# 2. Current Build Status

| Item | Status | Notes |
| --- | --- | --- |
| Database schema (PostgreSQL) | ✅ Done | 14 tables, 4 views, seed data |
| Backend API (Node.js + Express) | ✅ Done | 6 route files, port 5000 |
| Frontend dashboard (HTML/JS) | ✅ Done | Single file, port 3000 |
| Login — pilot mode (username only) | ✅ Done | JWT token based |
| Task creation — 6-step waterfall | ✅ Done | Connected to API |
| Dashboard counts from real DB | ✅ Done | All 4 status cards |
| Status panel expand/collapse | ✅ Done | Bug fixed |
| Task detail modal | ✅ Done | All fields populated |
| Stage lifecycle transitions | ✅ Done | confirm/sendback/verify/reopen |
| Role-based action buttons (RBAC) | ✅ Done | Managers vs staff |
| Post-Sales F/U trigger | ✅ Done | txtype field fix applied |
| MIS drill-down reports | ✅ Done | 4 levels deep |
| User management | ✅ Done | Create users, team grid |
| Renewal tracker | ✅ Done | Auto-populated via DB trigger |
| File upload storage | ❌ Pending | Phase 2 |
| Password authentication | ❌ Pending | Phase 2 |
| Client master table | ❌ Pending | Phase 2 |
| Settings page | ❌ Pending | Phase 2 |
| MIS export (PDF/Excel) | ❌ Pending | Phase 2 |
| Office network deployment | ❌ Pending | Phase 3 |

# 3. Tech Stack

| Frontend | HTML5 + CSS3 + Vanilla JavaScript (ES6+) — single HTML file |
| --- | --- |
| HTTP Calls | Fetch API — all API calls use Bearer token in header |
| Backend | Node.js v18+ with Express.js v4.18 |
| Authentication | JWT (jsonwebtoken) — 24h token expiry |
| Database | PostgreSQL 18 — database name: slt_taskmanager |
| DB Client | pg (node-postgres) v8.11 |
| File Uploads | Multer v1.4 |
| Security | Helmet.js + CORS |
| Dev Server | Nodemon (backend) + npx serve (frontend) |
| DB Manager | pgAdmin 4 |
| Code Editor | VS Code |
| OS | Windows |

# 4. Complete File Structure

D:\MyApps\slt-task-manager\ ├── backend\ │ ├── server.js ← Express entry point — registers all routes │ ├── package.json ← npm dependencies │ ├── package-lock.json ← auto-generated, do not edit │ ├── .env ← DB password + JWT secret (never commit this) │ ├── uploads\ ← uploaded proof files stored here │ ├── config\ │ │ └── db.js ← PostgreSQL connection pool │ ├── middleware\ │ │ ├── auth.js ← verifies JWT on every protected route │ │ └── roleCheck.js ← requireRole(), isAdmin(), isManager() │ └── routes\ │ ├── auth.js ← /api/login, /api/logout, /api/health, /api/profile │ ├── config.js ← /api/verticals, /api/categories, /api/natures, /api/staff │ ├── dashboard.js ← /api/dashboard/summary, tasks, verticals │ ├── tasks.js ← /api/tasks CRUD + stage transitions + proof upload │ ├── users.js ← /api/users + /api/renewals/upcoming │ └── mis.js ← /api/mis/counts + /api/mis/tasks/:categoryCode └── frontend\ └── slt-dashboard-v3.html ← complete single-file frontend (download from outputs)

# 5. Database Architecture

## 5.1 All 14 Tables

| verticals | 3 rows — CA Practice, Financial Distribution, Broking Services |
| --- | --- |
| categories | 20 rows — all products (mf, gst, health, demat etc.) |
| transaction_natures | 55+ rows — specific types (SIP Registration, GSTR-1 etc.) |
| users | 9 rows — all pilot team members |
| user_vertical_access | Maps users to verticals they can access |
| user_sessions | JWT token tracking |
| tasks | Core task table — all client transactions |
| subtasks | Optional subtask breakdown per task |
| task_proofs | Stage 2 and Stage 4 uploaded file records |
| task_stage_history | Audit trail — every stage change logged |
| post_sales_fulfillment | Product-specific fulfillment data (folio, policy no. etc.) |
| renewal_tracker | Auto-populated for insurance and FD tasks |
| notifications | Nudges, reminders, alerts |
| system_config | Organisation settings key-value store |

## 5.2 Key Views

| v_dashboard_summary | Feeds 4 status card counts + today's snapshot |
| --- | --- |
| v_tasks_full | Full task detail with all JOIN data — used by task detail modal |
| v_renewals_due_30d | Insurance and FD renewals due in next 30 days |
| v_staff_performance | Staff stats — active tasks, completed, efficiency % |

## 5.3 Important ENUMs

| task_status | pending, inprogress, postsales, done |
| --- | --- |
| task_priority | Normal, High, Urgent |
| tx_type | Financial Transaction, Non-Financial, CA Work, Broking Work |
| user_role | Admin / Partner, Operations Manager, Relationship Manager, Back Office Operator, KYC Executive, CA / Tax Specialist |
| ps_template_type | mf_purchase, mf_redemption, pms, aif, insurance, fd, bank, tax, egold, ca_work, broking, none |
| proof_requirement | Yes — Mandatory, Yes — Optional, No |

# 6. Task Lifecycle

## 6.1 Financial Transaction — 5 Stages

| Stage 1 — Initiated | Status: pending. Task created and assigned to staff. |
| --- | --- |
| Stage 2 — In Progress | Status: inprogress. Staff working, uploads proof of action. |
| Stage 3 — Confirmed | Internal transition. Manager verifies Stage 2 proof. S3 record created. |
| Stage 4 — Post-Sales F/U | Status: postsales. Staff fills product fulfillment template. |
| Stage 5 — Complete | Status: done. Manager verifies fulfillment data. Task closed. |

## 6.2 Non-Financial Transaction — 3 Stages

Stages 1 → 2 → directly to 5 (Complete). No Stage 4 Post-Sales F/U.

## 6.3 Post-Sales Fulfillment Templates

After Stage 3 confirmation for a Financial Transaction, a product-specific template appears in the Task Detail modal. Each template has mandatory fields that must be filled before the task can be closed:

| mf_purchase | Folio Number, Units Allotted, NAV, Allotment Date |
| --- | --- |
| mf_redemption | Folio Number, Units Redeemed, NAV at Redemption |
| insurance | Policy Number, Issue Date, Coverage From/To, Next Premium Due |
| pms | Client Account No., Demat Account No. |
| aif | Client Account / Folio No. |
| fd | FD Account No., Maturity Date, Interest Rate |
| bank | Account/Loan No., Account Type |
| tax | ITR Acknowledgment No., Filing Date, Financial Year |
| egold | Order Reference, Quantity in grams, Rate per gram, Metal Type |
| ca_work | Filing/Acknowledgment Reference, Completion Date |
| broking | Client ID / Account Number |

# 7. Pilot User Accounts

PILOT_MODE=true in .env means login requires only username — no password.

| shanil | Admin / Partner — primary test user |
| --- | --- |
| arun | Admin / Partner |
| shubhani | Admin / Partner |
| priya | Back Office Operator — assigned most tasks |
| rahul | Operations Manager |
| anita | KYC Executive |
| vikram | Relationship Manager |
| neha | CA / Tax Specialist |
| mukesh | CA / Tax Specialist |

# 8. Bugs Fixed (From QA Testing)

A full QA test was conducted by Comet AI assistant. All P0 and P1 bugs have been fixed in the current version of slt-dashboard-v3.html.

| Item | Status | Notes |
| --- | --- | --- |
| Dashboard panel stuck on Loading | ✅ Fixed | closePanel() was missing |
| RBAC — any user could confirm tasks | ✅ Fixed | Role check added to action buttons |
| Post-Sales F/U not triggered | ✅ Fixed | txtype vs tx_type field mismatch fixed |
| New tasks not in MIS | ✅ Fixed | loadDashboard() now loads all tasks |
| Sidebar badges mismatched dashboard | ✅ Fixed | Same data source now |
| MIS filter not working consistently | ✅ Fixed | Strict tx_type filter applied |
| Proof Required field blank | ✅ Fixed | Falls back to proof_required |
| Stage bar poor visual | ✅ Fixed | Checkmarks + colour borders added |
| statusLabel not defined error | ✅ Fixed | Function added |
| Category/nature API codes wrong | ✅ Fixed | Loads from real API now |

# 9. How to Start the System

## 9.1 CMD Window 1 — Backend

cd D:\MyApps\slt-task-manager\backend npm run dev

Wait for:  ✅ Database connected — slt_taskmanager  and  Server running on http://localhost:5000

## 9.2 CMD Window 2 — Frontend

cd D:\MyApps\slt-task-manager\frontend npx serve .

Wait for:  Serving on http://localhost:3000

## 9.3 Open in Browser

http://localhost:3000/slt-dashboard-v3.html

Keep both CMD windows open and minimised at all times. Closing either window stops that server immediately.

# 10. Documentation Produced

| Item | Status | Notes |
| --- | --- | --- |
| unified-system-flow.html | ✅ Done | Interactive system architecture flow |
| SLT_Dashboard_Feature_Documentation.docx | ✅ Done | Every screen, button, workflow |
| slt_schema.sql | ✅ Done | Complete PostgreSQL schema |
| SLT_Technical_README.docx | ✅ Done | Developer setup and API reference |
| SLT_Context_Handoff.docx | ✅ Done | This document |
| API Endpoint Reference (detailed) | ⏳ Pending | Request/response examples |
| User Manual — Manager | ⏳ Pending | How to use the system |
| User Manual — Staff | ⏳ Pending | How to use the system |
| Admin Guide | ⏳ Pending | User and settings management |
| Deployment Guide | ⏳ Pending | Office network setup |

# 11. Next Steps — Priority Order

🔴 Immediate — Do in Next Session

- Run Comet QA test on the latest bug-fixed slt-dashboard-v3.html to confirm all fixes working

- Create the .bat startup file for one-click server start

- Test the complete task lifecycle end-to-end with a real task in the database

🟠 Phase 2 — Before Go-Live

- File upload storage — connect Multer to save files to disk and serve them back

- Password authentication — switch PILOT_MODE to false, add password to user accounts

- Client master table — searchable client database linking tasks to clients

- Settings page — business rules, SLA thresholds, notification preferences

- MIS export — PDF and Excel download of task reports

- Performance analytics — efficiency charts and trend reports for staff

- User Manual (Manager) and User Manual (Staff) documentation

🟡 Phase 3 — Deployment

- Install PM2 for persistent background server running (no CMD window needed)

- Deploy on office network — accessible from all PCs via http://192.168.x.x:3000

- HTTPS/SSL setup for secure connections

- Backup automation — daily PostgreSQL database backups

- Admin Guide and Deployment Guide documentation

# 12. Important Notes for Next Session

Always start backend first (npm run dev), then frontend (npx serve .). The frontend will fail to load data if the backend is not running.

The .env file contains DB_PASSWORD=shanil (as set during development). This is the pgAdmin PostgreSQL password. Do not share this file.

PILOT_MODE=true means anyone can login with just a username. This is intentional for pilot testing. Switch to false when going live.

The frontend file slt-dashboard-v3.html must be served via npx serve, not opened directly from File Explorer. Opening directly blocks API calls due to browser security policy.

node_modules folder in backend is not included in zip uploads. If backend is set up fresh on a new machine, run: npm install in the backend folder first.

Second Level Think — Context Handoff Document — Confidential